Chanse Cramer
Joseph Gurrero
Luke Clancy
11-6-2017
Iteration 2 progress report

Over the past several weeks, our group has made significant progress towards realizing the potential of Facility-Sense. Development has progressed to the point where some meaningful interaction between the front-end and the back-end is implemented. From the web interface, users can now sign up for accounts on a local instance with full email verification. Partially functional accounts handling code is tested and working in practical use. We have also implemented some testing. Testing of the back-end code is handled though automated tests that are ran though tests.py, which imports the major libraries we wrote for the project. A manual test for the common user scenario of signing up for an account has been described based on the practical experience of the developer’s debugging efforts.
That is not to say that we have not had our fair share of challenges. We had issues with the Heroku CLI app preventeing Heroku deployment, one of our stretch goals for the second iteration. The issue appears to be that the Heroku app is currently broken on the server side, so there’s nothing we can do about it. We are thus forced to delay a fully functional prototype until the their iteration. We also deployed a VPS as a backup measure to host our web application in case we can not figure out heroku.